IMPLEMENTATION PLAN

Decentralized Agentic Mesh for Privacy-Preserving Industrial Analytics

Week-by-Week Engineering Guide — 16 Weeks

Author: Allaudin Ansari

Language: Python 3.12

Version: 1.0  |  May 2026

Table of Contents

Section 1   How to Read This Document

Section 2   Project Directory Structure

Section 3   Python 3.12 Compatibility & Package Versions

Section 4   Environment Setup Reference

Phase 1   Foundation & Infrastructure  (Weeks 1 – 3)

Week 1   Repository, Docker, K3s cluster, Kafka, NATS

Week 2   Dataset acquisition, partitioning, PostgreSQL registry

Week 3   Observability stack — Prometheus, Grafana, Arize Phoenix

Phase 2   Local Intelligence  (Weeks 4 – 6)

Week 4   VAE architecture, training loop, Opacus DP-SGD integration

Week 5   Isolation Forest pipeline, node metadata router, Qdrant schema

Week 6   Insight Embedding pipeline, local model evaluation harness

Phase 3   Federated Learning  (Weeks 7 – 9)

Week 7   Flower server, FedProx strategy, SecAgg protocol

Week 8   Convergence criteria, straggler handling, MLflow integration

Week 9   DVC versioning, FedAvg vs FedProx comparison experiment

Phase 4   Agentic Mesh  (Weeks 10 – 13)

Week 10  Ollama + Phi-4 deployment, LangGraph scaffold, JWT + mTLS

Week 11  Triage Agent and Investigator Agent with circuit breaker

Week 12  MITRE ATT&CK knowledge base, Security Agent, Action Dispatcher

Week 13  Full mesh integration, Phoenix tracing, end-to-end smoke test

Phase 5   Evaluation & Documentation  (Weeks 14 – 16)

Week 14  Custom evaluation harness, SWAT attack simulation

Week 15  Chaos testing, RAGAS retrieval eval, Grafana dashboards

Week 16  Final evaluation report, architecture diagrams, cleanup

Appendix A  Full Deliverables Checklist

Appendix B  Package Version Reference

# Section 1   How to Read This Document

This document is the week-by-week engineering implementation guide for the Decentralized Agentic Mesh project. It translates the high-level project proposal into concrete daily development tasks, file paths, code structures, configuration snippets, and validation checkpoints. Every week follows the same format:

- Objective — what must be working by end of week

- Deliverables — specific files, services, or test results produced

- Step-by-step tasks — ordered development actions with code structure guidance

- Validation checkpoint — the exact command or test that confirms the week is complete

The document assumes a single developer working approximately 6 to 8 hours per day. Each week represents 5 working days. All commands target a Linux or WSL2 environment. Python 3.12 is the sole Python runtime. Docker Desktop or Rancher Desktop must be installed before Week 1 begins.

Where a file path is shown, it is relative to the project root unless otherwise stated. Where a code snippet is shown, it illustrates structure only — it is not a complete, copy-paste implementation but a guide to what the file should contain.

# Section 2   Project Directory Structure

The following is the complete directory layout for the project. All directories are created in Week 1. Understanding the structure before writing a single line of code prevents path confusion and makes CI/CD configuration straightforward.

agentic-mesh/

├── .github/

│   └── workflows/

│       ├── ci.yml                  # lint, test, docker build on every push

│       └── deploy.yml              # helm deploy to K3s on merge to main

│

├── docs/

│   ├── proposal_v2.docx            # project proposal

│   ├── implementation_plan.docx    # this document

│   └── architecture/               # diagrams (draw.io or Mermaid exports)

│

├── data/

│   ├── raw/                        # downloaded HAI 22.04 and CIC Modbus 2023

│   ├── processed/                  # cleaned, windowed feature files (.parquet)

│   └── partitions/                 # per-node Non-IID splits

│       ├── node_01/

│       ├── node_02/

│       ├── node_03/

│       ├── node_04/

│       └── node_05/

│

├── edge/                           # code that runs ON each edge node

│   ├── __init__.py

│   ├── config.py                   # node_id, data_type, epsilon, delta

│   ├── data_loader.py              # Kafka consumer, feature windowing

│   ├── models/

│   │   ├── __init__.py

│   │   ├── vae.py                  # VAE encoder/decoder (PyTorch)

│   │   ├── isolation_forest.py     # IsoForest wrapper (scikit-learn)

│   │   └── model_selector.py       # reads node metadata, picks model

│   ├── training/

│   │   ├── __init__.py

│   │   ├── trainer.py              # local training loop

│   │   └── dp_trainer.py           # Opacus DP-SGD wrapper

│   ├── embedding/

│   │   ├── __init__.py

│   │   └── insight_embedding.py    # anomaly -> fixed-dim embedding

│   ├── publisher.py                # NATS JetStream embedding publisher

│   └── main.py                     # edge node entrypoint

│

├── federated/                      # Flower FL server and strategies

│   ├── __init__.py

│   ├── server.py                   # Flower server entrypoint

│   ├── strategy.py                 # FedProx strategy implementation

│   ├── secagg.py                   # Secure Aggregation protocol wrapper

│   ├── convergence.py              # stopping criteria logic

│   ├── client.py                   # Flower client (runs on edge node)

│   └── mlflow_callback.py          # per-round MLflow logging

│

├── agents/                         # LangGraph agentic mesh

│   ├── __init__.py

│   ├── graph.py                    # LangGraph state machine definition

│   ├── state.py                    # AgentState TypedDict

│   ├── auth.py                     # JWT session token issuance + validation

│   ├── triage/

│   │   ├── __init__.py

│   │   └── triage_agent.py

│   ├── investigator/

│   │   ├── __init__.py

│   │   ├── investigator_agent.py

│   │   └── circuit_breaker.py

│   ├── security/

│   │   ├── __init__.py

│   │   ├── security_agent.py

│   │   └── kb_builder.py           # MITRE ATT&CK KB ingestion script

│   └── dispatcher/

│       ├── __init__.py

│       └── action_dispatcher.py

│

├── knowledge_base/

│   ├── mitre_ics_raw/              # downloaded MITRE ATT&CK for ICS JSON

│   └── nist_800_82/                # NIST SP 800-82 text chunks

│

├── api/                            # FastAPI microservices

│   ├── __init__.py

│   ├── node_api.py                 # edge node embedding query endpoint

│   ├── fl_api.py                   # FL server status + model endpoint

│   └── agent_api.py                # agent mesh trigger endpoint

│

├── evaluation/

│   ├── __init__.py

│   ├── harness.py                  # custom eval: detection rate, FPR, latency

│   ├── ragas_eval.py               # RAGAS on retrieval sub-tasks only

│   └── chaos_test.py               # node kill + circuit breaker validation

│

├── infra/                          # all infrastructure configuration

│   ├── docker/

│   │   ├── edge.Dockerfile

│   │   ├── fl_server.Dockerfile

│   │   ├── agents.Dockerfile

│   │   └── api.Dockerfile

│   ├── k3s/

│   │   └── cluster-config.yaml

│   ├── helm/

│   │   ├── edge-node/              # Helm chart for edge node deployment

│   │   ├── fl-server/              # Helm chart for Flower server

│   │   ├── agent-mesh/             # Helm chart for agent services

│   │   ├── nats/                   # Helm chart for NATS JetStream

│   │   ├── qdrant/                 # Helm chart for Qdrant

│   │   └── monitoring/             # Helm chart for Prometheus + Grafana + Phoenix

│   ├── kafka/

│   │   └── docker-compose.yml      # Kafka + Zookeeper for local dev

│   ├── certs/                      # mTLS cert-manager configs

│   │   ├── ca.yaml

│   │   └── issuer.yaml

│   └── ollama/

│       └── modelfile               # Phi-4 INT8 quantisation config

│

├── scripts/

│   ├── setup_env.sh                # one-shot dev environment bootstrap

│   ├── download_datasets.sh        #  HAI 22.04 and CIC Modbus 2023 download with checksum

│   ├── partition_data.py           # Non-IID split generator

│   ├── build_kb.py                 # MITRE ATT&CK KB builder (calls kb_builder)

│   └── run_smoke_test.sh           # full end-to-end smoke test

│

├── tests/

│   ├── unit/                       # pytest unit tests per module

│   ├── integration/                # service-to-service integration tests

│   └── fixtures/                   # sample tensors, mock embeddings

│

├── notebooks/                      # exploratory analysis only, not production

│   ├── 01_data_exploration.ipynb

│   ├── 02_vae_prototyping.ipynb

│   └── 03_fl_convergence_analysis.ipynb

│

├── dvc.yaml                        # DVC pipeline stages

├── params.yaml                     # all hyperparameters in one file

├── pyproject.toml                  # project metadata + tool config

├── requirements.txt                # pinned production dependencies

├── requirements-dev.txt            # dev + test dependencies

├── .env.example                    # env var template (never commit .env)

├── .gitignore

├── .dvcignore

└── README.md

# Section 3   Python 3.12 Compatibility & Package Versions

Python 3.12 is the project runtime. All packages below are confirmed compatible with Python 3.12 as of May 2026. Pin every version in requirements.txt to prevent dependency drift between machines and CI environments.

| Package | Version | Layer | Compatibility Note |
| --- | --- | --- | --- |
| torch | 2.3.1 | Edge / FL | CPU and CUDA builds both support Python 3.12 |
| torchvision | 0.18.1 | Edge | Matches torch 2.3.1 |
| opacus | 1.4.1 | Edge / FL | DP-SGD. Requires torch >= 2.0. Python 3.12 supported from 1.4.0. |
| scikit-learn | 1.5.1 | Edge | Full Python 3.12 support from 1.4.0 |
| numpy | 1.26.4 | All | Python 3.12 support added in 1.26.0. Do not use 2.x — breaks torch 2.3. |
| pandas | 2.2.2 | All | Full Python 3.12 support |
| pyarrow | 16.1.0 | Data | Parquet I/O. Python 3.12 supported. |
| flwr | 1.9.0 | FL | Flower. FedProx strategy included. Python 3.12 supported from 1.8. |
| langchain | 0.2.11 | Agents | Python 3.12 supported from 0.2.0 |
| langchain-core | 0.2.24 | Agents | Must match langchain version |
| langgraph | 0.1.19 | Agents | Python 3.12 supported from 0.1.0 |
| langchain-community | 0.2.10 | Agents | Ollama integration included |
| sentence-transformers | 3.0.1 | Agents / KB | Python 3.12 supported from 2.7.0 |
| qdrant-client | 1.10.1 | Agents / Edge | gRPC + HTTP client. Python 3.12 supported. |
| fastapi | 0.111.1 | API | Python 3.12 supported |
| uvicorn | 0.30.1 | API | ASGI server for FastAPI |
| pydantic | 2.7.4 | All | v2 required for FastAPI 0.111+. Python 3.12 supported. |
| python-jose | 3.3.0 | Agents | JWT. Pure Python, no 3.12 issues. |
| cryptography | 42.0.8 | Security | mTLS certs. Python 3.12 supported from 41.0. |
| nats-py | 2.8.0 | Messaging | Async NATS client. Python 3.12 supported from 2.6. |
| kafka-python | 2.0.2 | Messaging | Kafka producer/consumer. Python 3.12 compatible. |
| mlflow | 2.14.1 | MLOps | Python 3.12 supported from 2.11. |
| dvc | 3.51.2 | MLOps | Python 3.12 supported from 3.30. |
| opentelemetry-api | 1.25.0 | Observability | Python 3.12 supported |
| opentelemetry-sdk | 1.25.0 | Observability | Must match api version |
| psycopg2-binary | 2.9.9 | Database | PostgreSQL driver. Python 3.12 binary wheels available. |
| pgvector | 0.3.2 | Database | pgvector Python client. Python 3.12 supported. |
| ragas | 0.1.14 | Evaluation | Python 3.12 supported from 0.1.10 |
| pytest | 8.2.2 | Dev | Python 3.12 supported |
| pytest-asyncio | 0.23.7 | Dev | Async test support |
| httpx | 0.27.0 | Dev / API | Async HTTP client for tests |
| python-dotenv | 1.0.1 | All | env file loading |
| loguru | 0.7.2 | All | Structured logging. Python 3.12 compatible. |
| rich | 13.7.1 | Dev | CLI output formatting |

The single most important compatibility constraint is numpy. PyTorch 2.3.x requires numpy < 2.0. Pin numpy to 1.26.4 explicitly in requirements.txt. If any package attempts to upgrade numpy to 2.x during installation, it will break torch. Use pip install --no-deps for packages that over-specify numpy versions.

# Section 4   Environment Setup Reference

Before Week 1 development begins, the following must be installed on the development machine. These are one-time setup steps.

Required host tools

- Python 3.12 — install via pyenv or official python.org installer. Verify: python3.12 --version

- Docker Desktop (macOS / Windows) or Docker Engine + Docker Compose (Linux)

- K3s — install via: curl -sfL https://get.k3s.io | sh -

- kubectl — included with K3s; verify: kubectl version --client

- Helm 3.x — install via: curl https://raw.githubusercontent.com/helm/helm/main/scripts/get-helm-3 | bash

- Ollama — install via: curl -fsSL https://ollama.com/install.sh | sh

- Git and DVC — install dvc via pip alongside git

- MLflow tracking server — runs as a local process or Docker container during development

Project bootstrap sequence

Run the following once after cloning the repository. This sequence is also encoded in scripts/setup_env.sh.

git clone https://github.com/<user>/agentic-mesh.git

cd agentic-mesh

python3.12 -m venv .venv

source .venv/bin/activate

pip install --upgrade pip

pip install -r requirements.txt

pip install -r requirements-dev.txt

cp .env.example .env            # fill in values before running anything

dvc pull                         # pull datasets if remote DVC store is configured

Key environment variables (.env)

| Variable | Example Value | Used By |
| --- | --- | --- |
| NODE_ID | node_01 | Edge node identity |
| DATA_TYPE | timeseries | Model selector: timeseries or tabular |
| EPSILON | 2.0 | DP-SGD per-round privacy budget |
| DELTA | 1e-5 | DP-SGD delta parameter |
| FLOWER_SERVER_HOST | localhost:8080 | Edge node FL client |
| NATS_URL | nats://localhost:4222 | NATS JetStream connection |
| KAFKA_BOOTSTRAP | localhost:9092 | Kafka producer/consumer |
| QDRANT_HOST | localhost | Qdrant vector DB |
| QDRANT_PORT | 6333 | Qdrant HTTP port |
| POSTGRES_DSN | postgresql://user:pass@localhost:5432/agmesh | PostgreSQL |
| MLFLOW_TRACKING_URI | http://localhost:5000 | MLflow experiment server |
| JWT_SECRET | <32-char random string> | JWT signing key |
| OLLAMA_BASE_URL | http://localhost:11434 | Phi-4 inference endpoint |
| PHOENIX_ENDPOINT | http://localhost:6006 | Arize Phoenix tracing |

# Phase 1   Foundation & Infrastructure  (Weeks 1 – 3)

Phase 1 builds the skeleton that every subsequent phase depends on. No ML code is written in this phase. By the end of Week 3, all services are running, all tools are verified, and the datasets are partitioned and ready for use. No phase 2 work begins until every Week 3 validation checkpoint passes.

Week 1 Repository structure · Docker · K3s cluster · Kafka · NATS JetStream

Objective

By end of week: git repository is initialised, full directory structure exists, Docker images build cleanly, a five-node K3s cluster is running locally, Kafka is accepting messages, and NATS JetStream is reachable.

Day 1 Repository and directory scaffold

- Initialise git repository: git init, add .gitignore (Python template + .env + data/raw/)

- Create the complete directory tree from Section 2. Use: mkdir -p edge/models edge/training edge/embedding federated agents/triage agents/investigator agents/security agents/dispatcher api evaluation infra/docker infra/k3s infra/helm infra/kafka infra/certs infra/ollama data/raw data/processed data/partitions/{node_01,node_02,node_03,node_04,node_05} knowledge_base/mitre_ics_raw knowledge_base/nist_800_82 scripts tests/{unit,integration,fixtures} notebooks docs

- Create empty __init__.py in every Python package directory

- Create pyproject.toml with project name, Python 3.12 requirement, and tool configs for pytest, black, isort, and mypy

- Create requirements.txt and requirements-dev.txt with all packages from Section 3

- Create .env.example with all variable names from Section 4 and placeholder values

- Create README.md with project title, one-paragraph description, and setup instructions

- First commit: git add -A && git commit -m 'chore: initial project scaffold'

Day 2 Python virtual environment and package verification

- Create virtual environment: python3.12 -m venv .venv && source .venv/bin/activate

- Install all packages: pip install -r requirements.txt -r requirements-dev.txt

- Verify critical imports in a scratch script:

  - import torch; print(torch.__version__)  — expect 2.3.1

  - import opacus; print(opacus.__version__)  — expect 1.4.1

  - import flwr; print(flwr.__version__)  — expect 1.9.0

  - import langgraph; print(langgraph.__version__)  — expect 0.1.19

  - import numpy; assert numpy.__version__.startswith('1.26')

- Run: pip check  — must show no dependency conflicts

- If any conflict exists, resolve by pinning the conflicting package before proceeding

Day 3 Docker images scaffold

Create four Dockerfiles. These do not need to run anything complex yet — they just need to build cleanly.

- infra/docker/edge.Dockerfile: FROM python:3.12-slim, COPY requirements.txt, RUN pip install, COPY edge/ /app/edge, CMD [python, /app/edge/main.py]

- infra/docker/fl_server.Dockerfile: same pattern, COPY federated/ /app/federated, CMD [python, /app/federated/server.py]

- infra/docker/agents.Dockerfile: same pattern, COPY agents/ /app/agents, CMD [python, /app/agents/graph.py]

- infra/docker/api.Dockerfile: same pattern, COPY api/ /app/api, CMD [uvicorn, api.node_api:app, --host, 0.0.0.0, --port, 8000]

- Verify each builds: docker build -f infra/docker/edge.Dockerfile -t agmesh-edge:dev .

- All four images must build with exit code 0 before end of day

Day 4 K3s cluster and Helm setup

- Verify K3s is running: kubectl get nodes  — expect one node in Ready state

- Install Helm and verify: helm version

- Create namespace: kubectl create namespace agmesh

- Add required Helm repositories:

  - helm repo add nats https://nats-io.github.io/k8s/helm/charts

  - helm repo add qdrant https://qdrant.github.io/qdrant-helm

  - helm repo add prometheus-community https://prometheus-community.github.io/helm-charts

  - helm repo update

- Deploy NATS JetStream: helm install nats nats/nats -n agmesh --set config.jetstream.enabled=true

- Verify NATS is running: kubectl get pods -n agmesh  — nats pod must be Running

- Port-forward for local dev: kubectl port-forward svc/nats 4222:4222 -n agmesh &

Day 5 Kafka setup and messaging verification

- Create infra/kafka/docker-compose.yml with Kafka 3.7 and Zookeeper (or Kafka in KRaft mode without Zookeeper)

- Start Kafka locally: docker compose -f infra/kafka/docker-compose.yml up -d

- Verify Kafka is running: docker compose -f infra/kafka/docker-compose.yml ps

- Create test topic: docker exec -it kafka kafka-topics.sh --bootstrap-server localhost:9092 --create --topic telemetry.raw --partitions 5 --replication-factor 1

- Write scripts/verify_messaging.py — sends 10 test messages to Kafka and 10 to NATS, reads them back, asserts round-trip success

- Run: python scripts/verify_messaging.py  — must print 'All messaging checks passed'

| Week 1 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| All Docker images build | docker build -f infra/docker/edge.Dockerfile -t agmesh-edge:dev . | Exit code 0, no errors |
| K3s cluster running | kubectl get nodes | 1 node in Ready state |
| NATS JetStream live | kubectl get pods -n agmesh | nats-0 pod in Running state |
| Kafka accepting messages | python scripts/verify_messaging.py | All messaging checks passed |
| No pip conflicts | pip check | No broken requirements |

Week 2 Dataset acquisition · Non-IID partitioning · PostgreSQL node registry

Objective

By end of week: HAI 22.04 and CIC Modbus 2023 datasets are downloaded, cleaned, and partitioned into five Non-IID node allocations stored as Parquet files. PostgreSQL is running with the node metadata registry table populated.

Day 1 Dataset download and integrity verification

- HAI 22.04 and CIC Modbus 2023 downlaod it

- Run checksums: bash scripts/download_datasets.sh --verify-only  — must confirm all files intact

- Document dataset sizes and class distributions in notebooks/01_data_exploration.ipynb

Day 2 Data cleaning and feature engineering

Create data/processed/ pipeline in scripts/partition_data.py. This script performs all cleaning and outputs Parquet files.

- SWAT cleaning steps:

  - Load both Excel files with pandas

  - Parse timestamp column, set as index

  - Forward-fill missing sensor values (< 0.1% missing rate in SWAT)

  - Normalise sensor readings to [0, 1] using min-max scaler fitted only on normal partition

  - Apply sliding window of 60 seconds (60 rows at 1Hz) with stride 10 for VAE input

  - Save as data/processed/swat_normal.parquet and data/processed/swat_attacks.parquet

- CICIDS cleaning steps:

  - Load each day CSV with pandas, concatenate

  - Drop columns with > 50% NaN, fill remaining NaN with column median

  - Drop Inf values, clip to 99th percentile

  - Normalise numeric columns

  - Save as data/processed/cicids_combined.parquet with Label column preserved

Day 3 Non-IID partitioning

The goal is to simulate five edge nodes with genuinely different data distributions — the condition FedProx is designed to handle. The partition strategy assigns different sensor subsystems from SWAT to different nodes.

- Node 01 — SWAT P1 subsystem sensors (Raw Water intake): time-series, VAE model type

- Node 02 — SWAT P2 subsystem sensors (Pre-treatment): time-series, VAE model type

- Node 03 — SWAT P3/P4 subsystem sensors (Ultra-filtration): time-series, VAE model type

- Node 04 — CICIDS network flow features (Monday + Tuesday): tabular, IsoForest model type

- Node 05 — CICIDS network flow features (Wednesday + Thursday): tabular, IsoForest model type

- scripts/partition_data.py writes each node's data to data/partitions/node_0X/train.parquet, data/partitions/node_0X/test.parquet, data/partitions/node_0X/meta.json

- meta.json contains: node_id, data_type (timeseries or tabular), feature_count, class_distribution, window_size

- Run: python scripts/partition_data.py  — verify five partition directories each contain train, test, and meta files

Day 4 PostgreSQL deployment and schema

- Deploy PostgreSQL via Helm: helm install postgres bitnami/postgresql -n agmesh --set auth.database=agmesh --set auth.username=agmesh --set auth.password=agmesh_dev

- Port-forward: kubectl port-forward svc/postgres-postgresql 5432:5432 -n agmesh &

- Install pgvector extension: connect via psql and run CREATE EXTENSION IF NOT EXISTS vector

- Create schema in a migration script (scripts/init_db.py):

  - Table node_registry: node_id VARCHAR PK, data_type VARCHAR, model_type VARCHAR, feature_count INT, epsilon_budget FLOAT, epsilon_consumed FLOAT, status VARCHAR, last_seen TIMESTAMP

  - Table alert_records: alert_id UUID PK, node_id VARCHAR FK, timestamp TIMESTAMP, severity FLOAT, embedding VECTOR(128), investigation_status VARCHAR, mitre_technique VARCHAR, resolution_payload JSONB

  - Table fl_rounds: round_id INT PK, started_at TIMESTAMP, completed_at TIMESTAMP, participating_nodes INT, global_loss FLOAT, epsilon_total FLOAT, model_version VARCHAR

- Run migration: python scripts/init_db.py  — must print 'Schema created successfully'

Day 5 Populate node registry and DVC initialisation

- Write scripts/seed_registry.py — inserts one row per node into node_registry from each partition's meta.json

- Run: python scripts/seed_registry.py  — query confirms five rows in node_registry

- Initialise DVC: dvc init

- Add raw data to DVC tracking: dvc add data/raw/ data/processed/ data/partitions/

- Create params.yaml with all hyperparameters: epsilon=2.0, delta=1e-5, max_grad_norm=1.0, fedprox_mu=0.01, fl_rounds=50, convergence_delta=0.001, embedding_dim=128, vae_latent_dim=32, window_size=60

- Commit: git add dvc.yaml params.yaml .dvcignore && git commit -m 'data: add partitioned datasets and DVC tracking'

| Week 2 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Partition files exist | ls data/partitions/node_0*/ | train.parquet, test.parquet, meta.json per node |
| Node registry populated | psql agmesh -c 'SELECT node_id, model_type FROM node_registry' | 5 rows returned |
| DVC tracking active | dvc status | No untracked data changes |
| Parquet readable | python -c "import pandas as pd; df=pd.read_parquet('data/partitions/node_01/train.parquet'); print(df.shape)" | Shape printed without error |

Week 3 Observability stack — Prometheus · Grafana · Arize Phoenix · MLflow

Objective

By end of week: Prometheus is scraping metrics, Grafana has a base dashboard, Arize Phoenix is accepting traces, and MLflow is tracking experiments. All services are accessible via port-forward during local development.

Day 1 Prometheus and Grafana

- Deploy Prometheus stack via Helm: helm install monitoring prometheus-community/kube-prometheus-stack -n agmesh

- Verify Prometheus scraping: kubectl port-forward svc/monitoring-prometheus 9090:9090 -n agmesh &  — open http://localhost:9090/targets

- Access Grafana: kubectl port-forward svc/monitoring-grafana 3000:80 -n agmesh &  — default credentials admin/prom-operator

- Import dashboard ID 315 (Kubernetes cluster monitoring) as a baseline

- Create infra/helm/monitoring/custom_dashboard.json with four panels:

  - Panel 1: FL round counter (custom metric agmesh_fl_round_total)

  - Panel 2: Global model validation loss per round (agmesh_fl_loss)

  - Panel 3: Agent investigation latency p50/p95 (agmesh_agent_latency_seconds)

  - Panel 4: Epsilon budget consumed (agmesh_epsilon_consumed)

Day 2 Custom Prometheus metrics instrumentation

Create edge/metrics.py and federated/metrics.py — thin wrappers that expose Prometheus metrics the application code will update at runtime.

- edge/metrics.py defines:

  - anomaly_score_histogram: Histogram for local anomaly scores

  - embedding_publish_counter: Counter for published Insight Embeddings

  - epsilon_consumed_gauge: Gauge tracking cumulative epsilon per node

- federated/metrics.py defines:

  - fl_round_counter: Counter incremented each completed FL round

  - fl_global_loss_gauge: Gauge updated with global validation loss after each round

  - straggler_counter: Counter for timed-out nodes per round

- agents/metrics.py defines:

  - investigation_latency_histogram: Histogram for triage-to-dispatch latency

  - hop_count_histogram: Histogram for investigator query hops per session

  - circuit_breaker_counter: Counter for circuit breaker activations

- Each module starts a prometheus_client HTTP server on a dedicated port (edge: 8001, fl: 8002, agents: 8003)

Day 3 Arize Phoenix tracing setup

- Deploy Arize Phoenix: docker run -d -p 6006:6006 -p 4317:4317 --name phoenix arizephoenix/phoenix:latest

- Verify Phoenix UI: open http://localhost:6006

- Create agents/tracing.py — configures OpenTelemetry SDK to export traces to Phoenix:

  - from opentelemetry import trace

  - from opentelemetry.exporter.otlp.proto.grpc.trace_exporter import OTLPSpanExporter

  - Configure TracerProvider with OTLPSpanExporter pointing to localhost:4317

  - Expose get_tracer(name) function used by all agent modules

- Write a test span: python -c "from agents.tracing import get_tracer; t=get_tracer('test'); s=t.start_span('hello'); s.end()"

- Verify span appears in Phoenix UI under project 'agmesh-agents'

Day 4 MLflow tracking server

- Start MLflow server: mlflow server --backend-store-uri sqlite:///mlflow.db --default-artifact-root ./mlruns --host 0.0.0.0 --port 5000 &

- Verify UI: open http://localhost:5000

- Create federated/mlflow_callback.py — a Flower strategy callback that logs per-round metrics:

  - on_fit_config_fn: logs round number and hyperparameters from params.yaml

  - evaluate_fn: logs global validation loss, AUROC, and epsilon total to MLflow run

- Write a test experiment: python -c "import mlflow; mlflow.set_experiment('test'); mlflow.log_metric('loss', 0.42, step=1)"

- Verify metric appears in MLflow UI

- Set MLFLOW_TRACKING_URI=http://localhost:5000 in .env

Day 5 Integration smoke test and GitHub Actions CI scaffold

- Write tests/integration/test_infra.py — checks all services are reachable:

  - test_kafka_reachable: send and receive one message via kafka-python

  - test_nats_reachable: publish and subscribe one message via nats-py

  - test_postgres_reachable: SELECT 1 via psycopg2

  - test_qdrant_reachable: qdrant_client.get_collections() returns without error

  - test_mlflow_reachable: mlflow.search_experiments() returns without error

- Run: pytest tests/integration/test_infra.py -v  — all 5 tests must pass

- Create .github/workflows/ci.yml: on push, run pip install, pip check, pytest tests/unit/ (integration tests skipped in CI as they need live services)

| Week 3 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command / Action | Expected Result |
| Prometheus scraping | http://localhost:9090/targets | All targets Up |
| Grafana accessible | http://localhost:3000 | Dashboard loads |
| Phoenix trace visible | http://localhost:6006 | Test span appears |
| MLflow experiment logged | http://localhost:5000 | Test metric visible |
| Infrastructure integration tests | pytest tests/integration/test_infra.py -v | 5 / 5 passed |

# Phase 2   Local Intelligence  (Weeks 4 – 6)

Phase 2 builds the ML core on each edge node. By end of Week 6, both the VAE and Isolation Forest are trained on their respective node partitions, producing Insight Embeddings that are published to NATS, and a local evaluation harness confirms detection quality. No federated code is written yet.

Week 4 VAE architecture · local training loop · Opacus DP-SGD

Objective

By end of week: the VAE is implemented, trains on node_01/node_02/node_03 SWAT partitions with DP-SGD, and produces a reconstruction error score for each input window. Unit tests pass.

Day 1 VAE architecture (edge/models/vae.py)

The VAE consists of an encoder that maps a flattened sensor window to a latent mean and log-variance, a reparameterisation step, and a decoder that reconstructs the input. The reconstruction error is used as the anomaly score.

- Input dimension: window_size x feature_count (read from node meta.json). For SWAT P1: 60 x 25 = 1500.

- Encoder: Linear(input_dim, 512) -> ReLU -> Linear(512, 256) -> ReLU -> two parallel Linear(256, latent_dim) heads for mu and log_var

- Reparameterisation: z = mu + eps * exp(0.5 * log_var) where eps ~ N(0,1)

- Decoder: Linear(latent_dim, 256) -> ReLU -> Linear(256, 512) -> ReLU -> Linear(512, input_dim) -> Sigmoid

- Loss: reconstruction_loss (MSE between input and output) + beta * KL_divergence. Use beta=1.0 to start.

- edge/models/vae.py exports: VAE(input_dim, latent_dim), forward() returns (reconstruction, mu, log_var), vae_loss() returns scalar

- Write tests/unit/test_vae.py: instantiate VAE(1500, 32), forward pass random tensor shape (batch=4, 1500), assert output shape matches input, assert loss is scalar

Day 2 Opacus DP-SGD integration (edge/training/dp_trainer.py)

- Standard training loop in edge/training/trainer.py: DataLoader from parquet partition, Adam optimiser, 20 epochs, save best checkpoint by validation loss

- DP training in edge/training/dp_trainer.py wraps the standard trainer with Opacus:

  - from opacus import PrivacyEngine

  - privacy_engine = PrivacyEngine()

  - model, optimiser, data_loader = privacy_engine.make_private_with_epsilon(module=model, optimiser=optimiser, data_loader=data_loader, epochs=epochs, target_epsilon=epsilon, target_delta=delta, max_grad_norm=max_grad_norm)

  - After training: consumed_epsilon = privacy_engine.get_epsilon(delta)  — log to Prometheus epsilon_consumed_gauge

- edge/config.py reads all hyperparameters from params.yaml and environment variables, exposes a single Config dataclass used by all edge modules

- Write tests/unit/test_dp_trainer.py: train VAE for 2 epochs on 100 synthetic samples, assert privacy_engine.get_epsilon(1e-5) returns a positive finite float

Day 3 Data loader for SWAT time-series (edge/data_loader.py)

- WindowedDataset(torch.utils.data.Dataset):

  - __init__(parquet_path, window_size=60, stride=10): reads parquet, normalises, creates windows

  - __len__(): number of windows

  - __getitem__(i): returns (window_tensor, label) where label is 0=normal, 1=attack from SWAT Attack_label column

- KafkaConsumer integration (optional for live mode): edge/data_loader.py also implements a streaming loader that reads from Kafka topic telemetry.raw and yields windowed tensors in real time

- Write tests/unit/test_data_loader.py: load node_01 train partition, assert dataset length > 0, assert window shape is (60, feature_count), assert labels are binary

Day 4 Training run on SWAT nodes

- Run training for node_01: NODE_ID=node_01 python edge/main.py --mode train

- edge/main.py dispatch logic: reads NODE_ID from env, loads Config, selects trainer (dp_trainer for production, trainer for debug), trains model, saves checkpoint to models/node_01_vae_v1.pt

- Monitor Prometheus metrics during training: epsilon_consumed_gauge should increase each epoch

- Verify checkpoint saved: ls -lh models/node_01_vae_v1.pt

- Repeat for node_02 and node_03 — each should converge (training loss decreasing) within 20 epochs

- Log training metrics to MLflow: mlflow.log_metric('train_loss', loss, step=epoch) inside dp_trainer.py

Day 5 Unit test coverage and linting

- Run all unit tests: pytest tests/unit/ -v --tb=short  — must pass

- Run black formatter: black edge/ federated/ agents/ api/ tests/

- Run isort: isort edge/ federated/ agents/ api/ tests/

- Run mypy type checker: mypy edge/ --ignore-missing-imports  — no errors

- Commit: git add -A && git commit -m 'feat: VAE with Opacus DP-SGD, SWAT data loader'

| Week 4 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| VAE unit test | pytest tests/unit/test_vae.py -v | Pass |
| DP trainer unit test | pytest tests/unit/test_dp_trainer.py -v | Pass — epsilon returned |
| Training run completes | NODE_ID=node_01 python edge/main.py --mode train | Checkpoint saved, epsilon logged |
| MLflow run visible | http://localhost:5000 | Train loss logged per epoch |

Week 5 Isolation Forest pipeline · node metadata router · Qdrant schema

Objective

By end of week: Isolation Forest is implemented for tabular nodes (node_04, node_05), the model selector routes each node to the correct model based on metadata, and the Qdrant Insight Embedding collection schema is defined and tested.

Day 1 Isolation Forest wrapper (edge/models/isolation_forest.py)

- IsolationForestModel class wrapping sklearn.ensemble.IsolationForest:

  - __init__(n_estimators=200, contamination=0.05, random_state=42)

  - fit(X: np.ndarray) — train on normal data only

  - predict(X: np.ndarray) -> np.ndarray — returns anomaly scores (negative of decision_function, higher = more anomalous)

  - save(path) / load(path) — joblib.dump / joblib.load

- IsoForest does not use gradient-based training so Opacus does not apply. Instead, implement local differential privacy on the training data before fitting: add Gaussian noise with scale proportional to sensitivity/epsilon to each feature column

- Document this clearly in a docstring: IsoForest uses input-level DP rather than gradient-level DP because the model has no gradients to clip

- Write tests/unit/test_isolation_forest.py: fit on 500 normal samples, predict on 50 injected outliers, assert mean anomaly score of outliers > mean score of normals

Day 2 Model selector (edge/models/model_selector.py)

- ModelSelector class:

  - __init__(node_id): queries PostgreSQL node_registry for data_type of this node

  - get_model() -> Union[VAE, IsolationForestModel]: returns correct instantiated model

  - get_trainer() -> Union[DPTrainer, IFTrainer]: returns correct trainer

- This is the single decision point. All other code calls model_selector.get_model() and never hardcodes a model type

- Write tests/unit/test_model_selector.py: mock PostgreSQL, assert NODE_ID=node_01 returns VAE, assert NODE_ID=node_04 returns IsolationForestModel

Day 3 Tabular data loader and Isolation Forest training

- TabularDataset in edge/data_loader.py: reads CICIDS parquet partition, returns (feature_vector, label) pairs. No windowing needed for tabular data.

- IFTrainer in edge/training/trainer.py: fits IsoForest on normal-only training rows, saves model, evaluates on test set, logs anomaly score distribution to MLflow

- Run training for node_04 and node_05: NODE_ID=node_04 python edge/main.py --mode train

- Verify that anomaly score distribution for attack rows is shifted right compared to normal rows — plot in notebooks/02_vae_prototyping.ipynb

Day 4 Qdrant deployment and collection schema

- Deploy Qdrant via Helm: helm install qdrant qdrant/qdrant -n agmesh

- Port-forward: kubectl port-forward svc/qdrant 6333:6333 -n agmesh &

- Create Qdrant collections via a setup script (scripts/init_qdrant.py):

  - insight_embeddings collection: vector size 128, distance Cosine, payload schema: node_id (keyword), timestamp (integer), anomaly_score (float), model_version (keyword), data_type (keyword), label (integer)

  - mitre_kb collection: vector size 384 (Sentence Transformers output), distance Cosine, payload schema: technique_id (keyword), tactic (keyword), platform (keyword), description (text)

  - agent_memory collection: vector size 384, distance Cosine, payload schema: session_id (keyword), timestamp (integer), event_type (keyword)

- Run: python scripts/init_qdrant.py  — verify collections created via Qdrant dashboard at http://localhost:6333/dashboard

Day 5 Qdrant client wrapper and unit tests

- Create edge/embedding/insight_embedding.py — QdrantEmbeddingStore class:

  - __init__(collection='insight_embeddings'): connects to Qdrant using env vars

  - store(embedding: np.ndarray, payload: dict) -> str: upserts point, returns UUID

  - search(query_embedding: np.ndarray, limit=10) -> list[dict]: returns top-k similar embeddings with payloads

- Write tests/unit/test_qdrant_store.py: store 5 synthetic embeddings, search with a query embedding, assert 5 results returned with correct payload keys

- Commit: git add -A && git commit -m 'feat: IsoForest, model selector, Qdrant schema'

| Week 5 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| IsoForest unit test | pytest tests/unit/test_isolation_forest.py -v | Pass |
| Model selector unit test | pytest tests/unit/test_model_selector.py -v | Pass |
| Qdrant collections created | python scripts/init_qdrant.py | 3 collections visible in Qdrant dashboard |
| Qdrant store unit test | pytest tests/unit/test_qdrant_store.py -v | Pass |
| node_04 training completes | NODE_ID=node_04 python edge/main.py --mode train | Model saved, scores logged |

Week 6 Insight Embedding pipeline · NATS publisher · local evaluation harness

Objective

By end of week: all five nodes produce Insight Embeddings from local model inference, publish them to NATS JetStream, store them in Qdrant, and pass a local evaluation harness measuring AUROC and F1-score against labeled test data.

Day 1 Insight Embedding generator

edge/embedding/insight_embedding.py — InsightEmbeddingGenerator class:

- __init__(model, embedding_dim=128): wraps any trained model

- generate(input_tensor) -> np.ndarray of shape (embedding_dim,):

  - For VAE: pass input through encoder only, concatenate mu and log_var (each latent_dim=32 -> concat 64), project to 128 via a Linear(64, 128) head trained alongside the VAE

  - For IsoForest: use the anomaly score and the raw feature vector's top-128 PCA components as the embedding

- All embeddings are L2-normalised before storage so cosine similarity comparisons are meaningful

- The embedding dimension is fixed at 128 across all node types — this is what allows the Investigator Agent to compare embeddings from different nodes

Day 2 NATS JetStream publisher (edge/publisher.py)

- EmbeddingPublisher class using nats-py async client:

  - async connect(): connects to NATS, creates or binds to JetStream stream 'EMBEDDINGS'

  - async publish(embedding: np.ndarray, payload: dict): serialises embedding as bytes (numpy .tobytes()), publishes to subject 'embeddings.{node_id}'

  - On publish failure: retry up to 3 times with exponential backoff, then log error to loguru and continue

- Write tests/unit/test_publisher.py using asyncio and a NATS mock (or real NATS in integration mode)

- Run the publisher manually: NODE_ID=node_01 python -c "import asyncio; from edge.publisher import EmbeddingPublisher; asyncio.run(EmbeddingPublisher().connect())"

Day 3 Inference pipeline integration (edge/main.py)

edge/main.py --mode infer: loads trained checkpoint, runs inference on test partition in batches, generates and publishes embeddings for each anomalous window.

- Inference loop:

  - Load model checkpoint from models/{node_id}_{model_type}_v1.pt or .joblib

  - Iterate test partition in batches of 64

  - For each batch: compute anomaly score, threshold at 95th percentile of normal score distribution

  - For windows above threshold: generate Insight Embedding, store to Qdrant, publish to NATS

  - Update Prometheus anomaly_score_histogram and embedding_publish_counter

- Run inference for all five nodes concurrently: use five terminal tabs or write a script that launches all five as background processes

Day 4 Local evaluation harness

evaluation/harness.py — LocalEvalHarness class:

- evaluate_node(node_id, model, test_parquet) -> dict:

  - Runs inference on full test partition

  - Computes AUROC: sklearn.metrics.roc_auc_score(y_true, anomaly_scores)

  - Computes F1 at optimal threshold: sklearn.metrics.f1_score(y_true, predictions)

  - Computes false positive rate at 5% false negative rate operating point

  - Returns dict: {node_id, auroc, f1, fpr, threshold, model_type}

- evaluate_all_nodes() -> pd.DataFrame: runs evaluate_node for all five nodes, returns results table

- Run: python -m evaluation.harness  — print results table to console

- Target: AUROC >= 0.80 for each node at this local-only stage (global FL will push this above 0.92)

Day 5 FastAPI node query endpoint (api/node_api.py)

The Investigator Agent later needs to query edge nodes for embeddings via HTTP. Build this endpoint now so it is ready when Phase 4 begins.

- GET /embeddings?node_id={id}&limit={n}: queries Qdrant for the n most recent embeddings for this node, returns as JSON array

- GET /health: returns {status: ok, node_id, model_version, epsilon_consumed}

- POST /infer: accepts a raw feature vector JSON body, runs local model inference, returns {anomaly_score, embedding, above_threshold}

- Protect all endpoints with JWT bearer token validation using python-jose (Week 10 will implement the full JWT issuance chain; for now use a static dev token from .env)

- Run: uvicorn api.node_api:app --port 8000 --reload and test with httpx

- Commit: git add -A && git commit -m 'feat: embedding pipeline, NATS publisher, node API, local eval harness'

| Week 6 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Inference pipeline runs | NODE_ID=node_01 python edge/main.py --mode infer | Embeddings published to NATS and stored in Qdrant |
| Local eval harness | python -m evaluation.harness | AUROC table printed, all nodes >= 0.75 |
| Node API health check | curl http://localhost:8000/health | JSON with status ok |
| All unit tests passing | pytest tests/unit/ -v | All pass |

# Phase 3   Federated Learning  (Weeks 7 – 9)

Phase 3 wires all five edge nodes into a federated training loop. By end of Week 9 the global model outperforms any individual local model on the combined test set, FedProx is demonstrably superior to FedAvg on the Non-IID partition, and every training round is logged, versioned, and reproducible.

Week 7 Flower server · FedProx strategy · Secure Aggregation

Objective

By end of week: Flower server runs with FedProx strategy, five Flower clients connect (one per node), and Secure Aggregation is applied so the server receives only the sum of gradients, never any individual node update.

Day 1 Flower client (federated/client.py)

- FlowerClient(fl.client.NumPyClient):

  - __init__(node_id, model, dp_trainer, train_loader, val_loader)

  - get_parameters(config): returns list of numpy arrays — model.state_dict() values

  - fit(parameters, config): loads received parameters into model, runs dp_trainer.train() for config['local_epochs'] epochs, returns updated parameters + training metrics dict

  - evaluate(parameters, config): loads parameters, evaluates on val_loader, returns loss + {auroc: float}

- Note: Opacus DP-SGD runs inside fit() on each client independently. Each client tracks its own epsilon consumption.

- The client does not know or care about other clients — it only communicates with the Flower server

Day 2 FedProx strategy (federated/strategy.py)

- Flower ships FedProx as flwr.server.strategy.FedProx — import and configure:

  - fraction_fit=1.0 (all nodes participate each round in simulation)

  - fraction_evaluate=1.0

  - min_fit_clients=3 (round proceeds if at least 3 of 5 respond — handles stragglers)

  - min_evaluate_clients=3

  - proximal_mu=0.01 (read from params.yaml)

  - evaluate_fn=server_side_eval_fn (evaluates global model on held-out global test set)

- federated/strategy.py also subclasses FedProx to add a custom aggregate_fit hook that:

  - Logs number of participating clients to Prometheus straggler_counter if < 5

  - Passes aggregated metrics to federated/mlflow_callback.py

Day 3 Secure Aggregation (federated/secagg.py)

- Flower 1.9 includes a built-in SecAgg+ implementation. Enable it by:

  - In server config: strategy = SecAggPlusStrategy(wrapped_strategy=fedprox_strategy, num_shares=5, reconstruction_threshold=3)

  - SecAgg+ uses secret sharing: each client's gradient update is split into num_shares shares, sent to different clients for masking. The server only sees the masked sum.

- federated/secagg.py wraps the SecAgg configuration and exposes get_strategy() -> fl.server.strategy.Strategy

- Verify SecAgg is active: in server logs, each round should show 'SecAgg+ aggregation' not 'FedAvg aggregation'

Day 4 Flower server entrypoint (federated/server.py)

- federated/server.py:

  - Loads strategy from federated/secagg.py

  - Starts fl.server.start_server(server_address='0.0.0.0:8080', strategy=strategy, config=fl.server.ServerConfig(num_rounds=max_rounds))

  - Wraps start_server in a try/except that catches KeyboardInterrupt and saves final model to mlruns/

- Flower simulation mode for local testing (no separate client processes needed):

  - Write federated/simulate.py using fl.simulation.start_simulation()

  - client_fn: receives client_id string, returns FlowerClient for that node

  - Run 5 rounds in simulation: python federated/simulate.py --rounds 5

Day 5 First federated simulation run

- Run: python federated/simulate.py --rounds 5

- Expected console output per round: round N completed, 5/5 clients, global loss decreasing

- Check MLflow: 5 rounds logged with global_loss values

- Check Prometheus: fl_round_counter = 5

- Verify SecAgg: add a debug log line in secagg.py that prints 'SecAgg aggregation applied' — should appear 5 times

- Write tests/unit/test_fl_client.py: instantiate FlowerClient with mock model, call get_parameters(), assert returns list of numpy arrays

- Commit: git add -A && git commit -m 'feat: Flower FedProx + SecAgg, simulation run'

| Week 7 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| FL simulation 5 rounds | python federated/simulate.py --rounds 5 | 5 rounds complete, global loss logged |
| SecAgg active | grep 'SecAgg' simulation logs | SecAgg aggregation applied per round |
| MLflow rounds logged | http://localhost:5000 | 5 runs with global_loss metric |
| FL client unit test | pytest tests/unit/test_fl_client.py -v | Pass |

Week 8 Convergence criteria · straggler handling · MLflow full integration

Objective

By end of week: the federated loop stops automatically when converged, handles dropped nodes gracefully with async fallback, and logs a complete reproducible experiment to MLflow including global model weights as artifacts.

Day 1 Convergence criteria (federated/convergence.py)

- ConvergenceChecker class:

  - __init__(patience=3, min_delta=0.001): patience = consecutive rounds with insufficient improvement

  - update(global_loss: float) -> bool: returns True if training should stop

  - Logic: keep a rolling window of the last patience losses. If max - min < min_delta, return True.

- Integrate into strategy.py aggregate_fit hook: call convergence_checker.update(global_loss). If True, raise StopIteration (Flower will catch this and terminate the server).

- Also stop if max_rounds is reached — whichever comes first

- Write tests/unit/test_convergence.py: assert checker returns False for 3 updates with delta=0.1, assert returns True for 4 updates all within 0.001

Day 2 Straggler timeout and async fallback

- Flower handles stragglers natively via min_fit_clients — if fewer than min_fit_clients respond within the timeout, the round proceeds with responders only

- Configure timeout: fl.server.ServerConfig(num_rounds=max_rounds, round_timeout=60.0)  — 60 second per-round timeout

- In the custom aggregate_fit hook: if len(results) < total_clients, increment straggler_counter Prometheus metric and log the missing node IDs

- After a node misses 3 consecutive rounds, update its status to 'degraded' in PostgreSQL node_registry and log a warning

- Write tests/integration/test_straggler.py: run simulation with one client configured to time out, assert round completes with 4/5 clients and straggler_counter increments

Day 3 MLflow full experiment logging

Upgrade federated/mlflow_callback.py to log a complete, reproducible experiment:

- mlflow.set_experiment('federated-training')

- One MLflow run per full training session (not per round)

- Per-round metrics logged as steps: mlflow.log_metric('global_loss', loss, step=round_num)

- End of training: log hyperparameters (mlflow.log_params from params.yaml), log global model weights as artifact (mlflow.log_artifact), log final AUROC and F1 as summary metrics

- Log epsilon totals per node as metrics: mlflow.log_metric('epsilon_node_01', epsilon_01) etc.

- Run full 50-round simulation: python federated/simulate.py --rounds 50  — verify complete run appears in MLflow with all metrics and artifacts

Day 4 Global model evaluation function

The FedProx evaluate_fn evaluates the global model server-side after each aggregation. Implement this properly:

- federated/server.py defines get_eval_fn(global_test_loader):

  - Returns a function evaluate(server_round, parameters, config) -> tuple[float, dict]

  - Loads parameters into a fresh VAE instance (global model is always VAE at the federated level — IsoForest nodes contribute tabular embeddings via a separate embedding-level aggregation described below)

  - Evaluates on global_test_loader (combined SWAT test partition, all nodes)

  - Returns (loss, {auroc: float, f1: float})

- Note on heterogeneous models: because node_04 and node_05 use IsoForest, they cannot directly contribute PyTorch gradient tensors to a VAE global model. In this architecture, those nodes contribute only their Insight Embeddings to the shared Qdrant memory. The federated gradient aggregation applies only to the three VAE nodes. The IsoForest nodes improve through Qdrant-based knowledge sharing in Phase 4. Document this clearly in comments.

Day 5 50-round full simulation and convergence analysis

- Run: python federated/simulate.py --rounds 50 (or until convergence triggers)

- Expected: convergence should trigger around round 30-40 based on SWAT data characteristics

- Plot convergence curve: in notebooks/03_fl_convergence_analysis.ipynb, load MLflow run and plot global_loss vs round number

- Record: final AUROC, rounds to convergence, total epsilon consumed, total training time

- Commit: git add -A && git commit -m 'feat: convergence criteria, straggler handling, full MLflow integration'

| Week 8 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Convergence unit test | pytest tests/unit/test_convergence.py -v | Pass |
| Straggler integration test | pytest tests/integration/test_straggler.py -v | Pass — round completes with 4/5 clients |
| Full 50-round simulation | python federated/simulate.py --rounds 50 | Convergence triggered, all metrics in MLflow |
| Global AUROC | MLflow run summary | >= 0.88 (target 0.92 after tuning in Week 9) |

Week 9 DVC pipeline · FedAvg vs FedProx comparison · hyperparameter tuning

Objective

By end of week: DVC pipeline encodes the full training workflow, a controlled experiment proves FedProx outperforms FedAvg on Non-IID data, and the global model achieves AUROC >= 0.92.

Day 1 DVC pipeline definition (dvc.yaml)

DVC pipelines define reproducible stages. Each stage has dependencies (deps) and outputs (outs) so DVC knows when to re-run.

- Stage partition_data: cmd: python scripts/partition_data.py, deps: [data/raw/, params.yaml], outs: [data/partitions/]

- Stage train_local_models: cmd: python edge/main.py --mode train_all, deps: [data/partitions/, edge/, params.yaml], outs: [models/]

- Stage federated_train: cmd: python federated/simulate.py --rounds 50, deps: [models/, federated/, params.yaml], outs: [mlruns/]

- Stage evaluate: cmd: python -m evaluation.harness, deps: [mlruns/, evaluation/, data/partitions/], outs: [evaluation/results.json]

- Run pipeline: dvc repro  — DVC runs only stages with changed deps

- Verify: dvc dag  — shows dependency graph

Day 2 & 3 FedAvg vs FedProx controlled experiment

- Add a --strategy flag to federated/simulate.py: choices=['fedprox', 'fedavg'], default='fedprox'

- FedAvg strategy: use flwr.server.strategy.FedAvg with identical hyperparameters except no proximal_mu

- Run experiment 1 (FedAvg): python federated/simulate.py --rounds 50 --strategy fedavg  — MLflow experiment name 'comparison-fedavg'

- Run experiment 2 (FedProx): python federated/simulate.py --rounds 50 --strategy fedprox  — MLflow experiment name 'comparison-fedprox'

- In notebooks/03_fl_convergence_analysis.ipynb, load both MLflow experiments and compare:

  - Plot: global_loss vs round, both strategies on same axes

  - Table: final AUROC, rounds to convergence, variance of per-node AUROC

  - Expected result: FedProx converges faster and achieves higher final AUROC on Non-IID partitions

- Save comparison chart as docs/architecture/fedprox_vs_fedavg.png

Day 4 Hyperparameter tuning for AUROC >= 0.92

If the Week 8 global AUROC was below 0.92, use DVC params to tune:

- Increase local epochs per round from 3 to 5 in params.yaml

- Try proximal_mu values: [0.001, 0.01, 0.1] — lower mu allows more local adaptation

- Increase max_grad_norm from 1.0 to 1.5 — relaxes gradient clipping, may improve accuracy at cost of slightly higher epsilon

- Run dvc repro after each params.yaml change — DVC only re-runs affected stages

- Stop tuning when AUROC >= 0.92 on global SWAT test set

- Lock the winning params.yaml values with: git add params.yaml && git commit -m 'tune: params for AUROC 0.92+'

Day 5 Final FL artifacts and cleanup

- Save final global model checkpoint as a named MLflow model: mlflow.pytorch.log_model(global_model, 'global_model_final')

- Register in MLflow model registry as 'GlobalAnomalyDetector' version 1

- Write federated/model_loader.py — load_global_model(version='latest') -> model: loads from MLflow registry

- Run full DVC pipeline end to end: dvc repro --force  — must complete without error

- Commit: git add -A && git commit -m 'feat: DVC pipeline, FedProx experiment, final FL model registered'

| Week 9 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| DVC pipeline runs | dvc repro | All stages complete, evaluation/results.json produced |
| FedProx beats FedAvg | Notebook comparison chart | FedProx AUROC > FedAvg AUROC on Non-IID partition |
| Global AUROC target | evaluation/results.json | global_auroc >= 0.92 |
| Model in MLflow registry | http://localhost:5000/#/models | GlobalAnomalyDetector v1 registered |

# Phase 4   Agentic Mesh  (Weeks 10 – 13)

Phase 4 builds the intelligence layer on top of the federated model. By end of Week 13, the full LangGraph state machine runs end-to-end: Triage flags an anomaly, Investigator queries nodes, Security classifies against MITRE ATT&CK, and Dispatcher sends an action — all traced in Arize Phoenix.

Week 10 Ollama + Phi-4 · LangGraph scaffold · JWT auth · mTLS

Objective

By end of week: Phi-4 is serving locally via Ollama and responding to prompts, the LangGraph state machine skeleton compiles and runs with stub agents, and JWT session tokens are issued and validated between agents.

Day 1 Ollama and Phi-4 setup

- Pull Phi-4 model: ollama pull phi4  — downloads ~8GB quantised INT8 model

- Verify inference: ollama run phi4 'Explain what a VAE is in one sentence.'  — must return a coherent response

- Create infra/ollama/modelfile with:

  - FROM phi4

  - PARAMETER temperature 0.1  — low temperature for deterministic reasoning

  - PARAMETER num_ctx 4096     — context window

  - SYSTEM You are a cybersecurity analysis agent. Respond concisely and in structured JSON when asked.

- Create custom model: ollama create agmesh-phi4 -f infra/ollama/modelfile

- Verify custom model: ollama run agmesh-phi4 'Return JSON: {status: ok}'  — must return valid JSON

- LangChain Ollama integration test:

  - from langchain_community.llms import Ollama

  - llm = Ollama(model='agmesh-phi4', base_url='http://localhost:11434')

  - print(llm.invoke('What is MITRE ATT&CK?'))  — must print a response

Day 2 LangGraph state machine scaffold (agents/graph.py, agents/state.py)

agents/state.py defines the AgentState TypedDict that flows through the entire graph:

- session_id: str — UUID for this investigation session

- alert: dict — {node_id, anomaly_score, embedding, timestamp, severity}

- investigation_evidence: list[dict] — accumulated Insight Embeddings from queried nodes

- hop_count: int — number of Investigator query hops taken

- mitre_match: dict — {technique_id, tactic, confidence, description}

- remediation: dict — {action_type, target_node, parameters, confidence}

- status: str — one of: triaging, investigating, classifying, dispatching, complete, failed

agents/graph.py builds the LangGraph StateGraph:

- from langgraph.graph import StateGraph, END

- graph = StateGraph(AgentState)

- graph.add_node('triage', triage_agent_fn)

- graph.add_node('investigate', investigator_agent_fn)

- graph.add_node('classify', security_agent_fn)

- graph.add_node('dispatch', dispatcher_agent_fn)

- graph.set_entry_point('triage')

- graph.add_conditional_edges('triage', triage_router, {'investigate': 'investigate', 'end': END})

- graph.add_conditional_edges('investigate', investigator_router, {'classify': 'classify', 'investigate': 'investigate', 'end': END})

- graph.add_edge('classify', 'dispatch')

- graph.add_edge('dispatch', END)

- app = graph.compile()

- All agent functions are stubs this week — they just update state.status and return state

Day 3 JWT session token auth (agents/auth.py)

- JWTAuthManager class using python-jose:

  - create_session_token(session_id: str, node_ids: list[str], ttl_seconds=30) -> str: creates JWT signed with JWT_SECRET env var, payload includes session_id, authorised_nodes, exp

  - validate_token(token: str) -> dict: decodes and validates JWT, raises HTTPException 401 if expired or invalid

  - extract_authorised_nodes(token: str) -> list[str]: convenience method

- The Investigator Agent calls create_session_token() when opening an investigation session, includes token in all subsequent node query headers

- api/node_api.py's GET /embeddings endpoint calls validate_token() from the Authorization: Bearer header

- Write tests/unit/test_auth.py: create token, validate within TTL, assert validate raises after TTL expires (mock time)

Day 4 mTLS certificate setup

- Create infra/certs/ca.yaml — cert-manager ClusterIssuer for self-signed CA:

  - kubectl apply -f infra/certs/ca.yaml

- Create infra/certs/issuer.yaml — Certificate resources for each service: fl-server, agent-mesh, node-01 through node-05

- Apply: kubectl apply -f infra/certs/issuer.yaml

- Verify certs created: kubectl get certificates -n agmesh  — all should show Ready=True

- Configure FastAPI to use mTLS:

  - In api/node_api.py: use uvicorn with ssl_keyfile and ssl_certfile from Kubernetes secret mount

  - HTTP clients (httpx) configured with cert=('client.crt', 'client.key') and verify='ca.crt'

- For local development without full K3s cert-manager: generate self-signed certs using cryptography library and place in infra/certs/dev/

Day 5 Graph smoke test and stub agent run

- Run the LangGraph graph with stub agents and a synthetic alert:

from agents.graph import app

from agents.state import AgentState

import uuid

initial_state = AgentState(session_id=str(uuid.uuid4()), alert={'node_id': 'node_01', 'anomaly_score': 0.87, 'severity': 'high'}, investigation_evidence=[], hop_count=0, mitre_match={}, remediation={}, status='triaging')

result = app.invoke(initial_state)

print(result['status'])  # should print 'complete' from stub dispatcher

- Verify LangGraph traces appear in Phoenix: the graph invocation should create a root span with child spans per node

- Commit: git add -A && git commit -m 'feat: LangGraph scaffold, Phi-4 via Ollama, JWT auth, mTLS certs'

| Week 10 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Phi-4 responding | ollama run agmesh-phi4 'Return JSON: {ok: true}' | Valid JSON returned |
| LangGraph graph compiles | python -c 'from agents.graph import app; print(app)' | Graph object printed, no error |
| Stub graph runs end-to-end | python -c 'from agents.graph import app; ...' (as above) | status: complete |
| JWT unit test | pytest tests/unit/test_auth.py -v | Pass |
| Phoenix traces visible | http://localhost:6006 | Root span + child spans per graph node |

Week 11 Triage Agent · Investigator Agent · circuit breaker

Objective

By end of week: Triage Agent uses Phi-4 to classify alert severity and decides whether to investigate, Investigator Agent queries up to three nodes for corroborating embeddings with full circuit breaker protection.

Day 1 Triage Agent (agents/triage/triage_agent.py)

The Triage Agent is the first node in the graph. It receives the alert from the FL server and decides whether to escalate to investigation.

- triage_agent_fn(state: AgentState) -> AgentState:

  - Step 1 — Qdrant memory check: search insight_embeddings collection for the most similar 5 past embeddings to state.alert['embedding']

  - Step 2 — LLM assessment: build a prompt including alert details and similar past events, send to Phi-4 via LangChain Ollama, request JSON response with fields: escalate (bool), severity_level (low/medium/high/critical), reasoning (str)

  - Step 3 — Update state: set state.status = 'investigating' if escalate else 'complete', log severity to PostgreSQL alert_records

  - Step 4 — Trace: wrap entire function in a Phoenix/OTel span named 'triage'

- triage_router(state: AgentState) -> str: returns 'investigate' if state.status == 'investigating' else 'end'

- Prompt template:

You are a security triage agent. Given the following anomaly alert and similar past events,

determine if this requires immediate investigation.

Alert: {alert_json}

Similar past events: {similar_events_json}

Respond ONLY with valid JSON: {"escalate": bool, "severity_level": str, "reasoning": str}

Day 2 Circuit breaker (agents/investigator/circuit_breaker.py)

The circuit breaker prevents the Investigator from hanging on unresponsive nodes. It has three states: CLOSED (normal), OPEN (node is down, bypass immediately), HALF_OPEN (test after recovery timeout).

- CircuitBreaker class:

  - __init__(failure_threshold=2, recovery_timeout=60): after failure_threshold consecutive failures, open the circuit for recovery_timeout seconds

  - call(fn, *args, **kwargs): if CLOSED or HALF_OPEN, call fn. If it raises, increment failure count. If OPEN, raise CircuitOpenError immediately.

  - State transitions: CLOSED -> OPEN after threshold failures. OPEN -> HALF_OPEN after recovery_timeout. HALF_OPEN -> CLOSED on success, -> OPEN on failure.

- CircuitBreakerRegistry — singleton dict mapping node_id -> CircuitBreaker instance. Shared across all Investigator calls within a session.

- Write tests/unit/test_circuit_breaker.py: simulate 2 failures, assert OPEN state, simulate timeout, assert HALF_OPEN, simulate success, assert CLOSED

Day 3 Investigator Agent (agents/investigator/investigator_agent.py)

- investigator_agent_fn(state: AgentState) -> AgentState:

  - Step 1 — Determine target nodes: ask Phi-4 which other nodes are most likely to have corroborating evidence based on the alert embedding and current evidence

  - Step 2 — Query each target node (up to 3 total hops across all calls): call api/node_api.py GET /embeddings with session JWT, 500ms timeout per request, via CircuitBreaker.call()

  - Step 3 — Accumulate evidence: append returned embeddings to state.investigation_evidence

  - Step 4 — Increment state.hop_count

  - Step 5 — Update Prometheus hop_count_histogram

  - Step 6 — Wrap in Phoenix span 'investigate' with attributes: hop_number, target_node_id, embeddings_retrieved

- investigator_router(state: AgentState) -> str:

  - if state.hop_count >= 3: return 'classify'

  - elif sufficient evidence collected (>= 3 corroborating embeddings): return 'classify'

  - else: return 'investigate'  — triggers another hop

Day 4 Integration test: Triage + Investigator

- Write tests/integration/test_triage_investigator.py:

  - Mock the Phi-4 LLM response using LangChain's FakeLLM or by patching llm.invoke()

  - Mock the node API GET /embeddings to return synthetic embeddings

  - Invoke the graph with a synthetic alert state

  - Assert state.status transitions correctly through triaging -> investigating -> classifying

  - Assert state.hop_count <= 3

  - Assert circuit_breaker_counter increments when a mock node returns a timeout

- Run: pytest tests/integration/test_triage_investigator.py -v  — all assertions pass

Day 5 Latency profiling

- Run the Triage + Investigator path with real Phi-4 (not mocked) against live node APIs

- Measure end-to-end latency using time.perf_counter() around app.invoke() for 10 synthetic alerts

- Check Arize Phoenix trace spans: identify slowest hops

- If any step exceeds 1 second, profile and optimise:

  - LLM call latency: reduce prompt length, reduce num_ctx in Modelfile

  - Node API call: verify port-forward is not adding significant latency (use direct in-cluster URL in K3s mode)

  - Qdrant search: verify index is built (Qdrant auto-indexes but check via /collections endpoint)

- Target: Triage + Investigator combined < 1.5 seconds so Security + Dispatcher can complete within the 3-second budget

- Commit: git add -A && git commit -m 'feat: Triage Agent, Investigator Agent, circuit breaker'

| Week 11 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Circuit breaker unit test | pytest tests/unit/test_circuit_breaker.py -v | Pass |
| Triage + Investigator integration | pytest tests/integration/test_triage_investigator.py -v | Pass |
| Hop count bounded | Assert in integration test | state.hop_count <= 3 always |
| Latency budget | time.perf_counter around 10 real runs | Triage + Investigator mean < 1.5s |

Week 12 MITRE ATT&CK knowledge base · Security Agent · Action Dispatcher

Objective

By end of week: the MITRE ATT&CK for ICS knowledge base is built and indexed in Qdrant, the Security Agent classifies evidence against the KB and returns a technique match with confidence score, and the Action Dispatcher publishes a structured remediation to NATS.

Day 1 MITRE ATT&CK KB ingestion (agents/security/kb_builder.py)

- Download MITRE ATT&CK for ICS STIX JSON: https://github.com/mitre/cti/tree/master/ics-attack  — save to knowledge_base/mitre_ics_raw/

- Download NIST SP 800-82 Rev 3 PDF and convert to text chunks — save to knowledge_base/nist_800_82/

- kb_builder.py — KnowledgeBaseBuilder class:

  - load_mitre_stix(path) -> list[dict]: parses STIX bundle, extracts attack-pattern objects, yields {technique_id, name, tactic, platforms, description, mitigations} dicts

  - chunk_description(description, chunk_size=400, overlap=50) -> list[str]: splits long descriptions into overlapping chunks

  - embed_chunks(chunks: list[str]) -> np.ndarray: uses SentenceTransformer('all-MiniLM-L6-v2') — 384-dim embeddings

  - ingest_to_qdrant(collection='mitre_kb'): for each technique, embed each description chunk, upsert to Qdrant with payload {technique_id, tactic, platform, description_chunk, technique_name}

- Run: python scripts/build_kb.py  — verify mitre_kb collection has points via Qdrant dashboard

- Expected: approximately 400-500 techniques, 1500-2000 Qdrant points after chunking

Day 2 Security Agent (agents/security/security_agent.py)

- security_agent_fn(state: AgentState) -> AgentState:

  - Step 1 — Embed evidence: concatenate all Insight Embeddings in state.investigation_evidence into a summary vector (mean pooling)

  - Step 2 — Qdrant KB search: search mitre_kb collection with summary vector, retrieve top 5 technique matches

  - Step 3 — LLM classification: build a prompt with the top 5 candidates and the alert details, ask Phi-4 to select the best match and explain, request JSON: {technique_id, tactic, confidence (0-1), reasoning, recommended_mitigations}

  - Step 4 — Update state: set state.mitre_match = LLM response, update alert_records in PostgreSQL with mitre_technique

  - Step 5 — Trace: Phoenix span 'classify' with attributes technique_id and confidence

- Confidence threshold: if confidence < 0.5, set state.mitre_match.technique_id = 'UNKNOWN' and log to loguru

- Security Agent prompt template:

You are a cybersecurity classification agent. Given anomaly evidence and candidate MITRE ATT&CK

techniques, identify the most likely technique.

Evidence summary: {evidence_json}

Candidate techniques: {candidates_json}

Respond ONLY with valid JSON: {"technique_id": str, "tactic": str, "confidence": float,

"reasoning": str, "recommended_mitigations": list[str]}

Day 3 Action Dispatcher (agents/dispatcher/action_dispatcher.py)

- dispatcher_agent_fn(state: AgentState) -> AgentState:

  - Step 1 — Build action payload: combine state.mitre_match and alert info into a structured JSON action payload

  - Step 2 — Determine action type: based on technique tactic (Impact -> isolate_node, Discovery -> increase_logging, Lateral Movement -> block_communications, default -> alert_operator)

  - Step 3 — Publish to NATS: publish JSON payload to subject 'actions.{target_node_id}' via JetStream with ack=True

  - Step 4 — Log to PostgreSQL: update alert_records.investigation_status = 'dispatched', set resolution_payload = action_payload

  - Step 5 — Update Prometheus investigation_latency_histogram: record time from state.alert['timestamp'] to now

  - Step 6 — Trace: Phoenix span 'dispatch' with attributes action_type and target_node

- Action payload schema:

{ session_id, alert_id, timestamp, action_type, target_node_id,

technique_id, tactic, confidence, reasoning,

parameters: {}, recommended_mitigations: [] }

Day 4 Full graph integration test (all four agents)

- Write tests/integration/test_full_graph.py:

  - Mock Phi-4 LLM responses (deterministic JSON) for all three LLM calls

  - Mock node API (returns synthetic embeddings)

  - Mock NATS publisher (captures published messages)

  - Invoke full graph, assert:

  - state.status == 'complete' at end

  - state.mitre_match contains technique_id

  - state.remediation contains action_type

  - NATS publisher called once with valid JSON payload

  - PostgreSQL alert_records updated (mock DB)

Day 5 Real Phi-4 end-to-end run

- Run the full graph with real Phi-4 and real SWAT-derived embeddings:

  - Manually create an alert dict using a SWAT attack-window embedding from Qdrant

  - invoke(initial_state) with real graph

  - Print final state including technique_id and reasoning

- Inspect Phoenix traces: should show 4 spans (triage, investigate, classify, dispatch) with timing

- Measure total latency: assert < 3 seconds end-to-end

- Commit: git add -A && git commit -m 'feat: MITRE KB, Security Agent, Action Dispatcher, full graph'

| Week 12 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command / Action | Expected Result |
| MITRE KB indexed | Qdrant dashboard mitre_kb collection | >= 1500 points |
| Full graph integration test | pytest tests/integration/test_full_graph.py -v | All assertions pass |
| Real Phi-4 end-to-end | Manual run, inspect state | technique_id returned, reasoning coherent |
| Latency < 3 seconds | time.perf_counter on real run | Mean < 3.0s across 5 runs |
| Phoenix 4 spans per session | http://localhost:6006 | triage, investigate, classify, dispatch spans visible |

Week 13 Full mesh integration · Phoenix tracing validation · end-to-end smoke test

Objective

By end of week: all five phases are wired together in a single end-to-end smoke test that runs without manual intervention — raw inference on the SWAT test set triggers FL evaluation, which triggers Triage, which triggers investigation through to dispatch, all traced in Phoenix.

Day 1 & 2 Integration wiring: FL model output -> Triage trigger

- federated/server.py evaluate_fn now acts as the trigger: after each FL round, if global AUROC drops (model drift) or if the anomaly score for any node cluster exceeds threshold, it publishes an alert to NATS subject 'alerts.global'

- Create a NATS subscriber process (agents/graph_runner.py):

  - async def run(): subscribe to 'alerts.global' on NATS JetStream

  - On message: deserialise alert JSON, create AgentState, call app.invoke(state) in a thread pool executor (LangGraph is sync, NATS handler is async)

  - On completion: ack NATS message, log session complete to loguru

- This runner is the entry point for the agents Docker container

- Test: run federated/simulate.py with a deliberately injected high-anomaly-score event, verify alert appears on 'alerts.global' and graph_runner processes it

Day 3 Helm chart packaging and K3s deployment

- Complete infra/helm/agent-mesh/: Chart.yaml, values.yaml, templates/deployment.yaml, templates/service.yaml

- values.yaml exposes: ollama_url, nats_url, qdrant_host, postgres_dsn, jwt_secret, phi4_model_name

- Deploy agents to K3s: helm install agent-mesh infra/helm/agent-mesh -n agmesh

- Verify pod running: kubectl get pods -n agmesh  — agent-mesh pod in Running state

- Verify NATS subscription active: kubectl logs -n agmesh deployment/agent-mesh | grep 'Subscribed to alerts.global'

Day 4 Arize Phoenix trace validation

- Run 5 complete investigation sessions (via simulate.py injecting alerts)

- In Phoenix UI, verify for each session:

  - Root span: agmesh.investigation covering full duration

  - Child span: triage — includes LLM prompt and response as span attributes

  - Child span: investigate — includes hop_count and target_nodes queried

  - Child span: classify — includes technique_id and confidence returned

  - Child span: dispatch — includes action_type and NATS publish confirmation

- Verify no span has status ERROR for normal operation

- Export one complete trace as a JSON file: docs/architecture/sample_trace.json — will be included in evaluation report

Day 5 scripts/run_smoke_test.sh — full end-to-end

Write a single bash script that proves the entire system works without manual steps:

#!/bin/bash

set -e

echo '=== Smoke Test: Decentralised Agentic Mesh ==='

# 1. Verify all pods running

kubectl get pods -n agmesh --field-selector=status.phase!=Running | grep -v NAME && echo 'ERROR: pods not ready' && exit 1

# 2. Run 3 FL rounds with injected attack event

python federated/simulate.py --rounds 3 --inject-attack

# 3. Wait for agent investigation to complete (max 30s)

python scripts/wait_for_dispatch.py --timeout 30

# 4. Assert PostgreSQL has new dispatched alert

python scripts/assert_alert_dispatched.py

# 5. Assert Phoenix has 4 spans for the session

python scripts/assert_phoenix_traces.py

echo '=== Smoke Test PASSED ==='

- Run: bash scripts/run_smoke_test.sh  — must print PASSED

- Commit: git add -A && git commit -m 'feat: full mesh integration, smoke test, Helm deployment'

| Week 13 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Agent-mesh pod running | kubectl get pods -n agmesh | agent-mesh-* in Running state |
| FL -> Agent trigger works | python federated/simulate.py --rounds 3 --inject-attack | Alert dispatched, logged in PostgreSQL |
| Phoenix traces complete | http://localhost:6006 | 4-span trace per session, no ERROR status |
| Full smoke test | bash scripts/run_smoke_test.sh | === Smoke Test PASSED === |

# Phase 5   Evaluation & Documentation  (Weeks 14 – 16)

Phase 5 proves the system works. By end of Week 16, every metric in the evaluation framework section of the proposal is measured and recorded, the chaos test passes, all Grafana dashboards are complete, and the final evaluation report is written.

Week 14 Custom evaluation harness · SWAT attack simulation

Objective

By end of week: the custom evaluation harness runs all SWAT labeled attack windows through the complete system and produces a structured results file with detection rate, false positive rate, root-cause accuracy, and mean investigation time.

Day 1 & 2 Custom evaluation harness (evaluation/harness.py)

- EvalHarness class:

  - load_attack_windows() -> list[dict]: loads SWAT test partition, extracts all windows where Attack_label == 1, with surrounding context

  - load_normal_windows(n=500) -> list[dict]: loads 500 randomly sampled normal windows for FPR measurement

  - run_window(window: dict, label: int) -> dict: runs one window through the full system end-to-end

  - Feeds window to local edge model -> generates embedding -> simulates FL global model score -> if above threshold, triggers Triage Agent -> waits for dispatch (timeout 10s) -> records outcome

  - Returns: {label, detected (bool), technique_id_predicted, technique_id_true, latency_seconds}

  - compute_metrics(results: list[dict]) -> dict: computes all metrics from the evaluation framework

  - detection_rate = sum(r.detected for r in results if r.label==1) / total attacks

  - false_positive_rate = sum(r.detected for r in results if r.label==0) / total normals

  - root_cause_accuracy = sum(r.technique_id_predicted == r.technique_id_true) / sum(r.detected)

  - mean_latency = mean(r.latency_seconds for r in results)

  - p95_latency = np.percentile(latencies, 95)

Day 3 Ground truth attack labeling

For root-cause accuracy, each SWAT attack window must have a MITRE ATT&CK technique label. Create a manual ground truth mapping:

- SWAT Attack 1 (Dec 28 10:00-10:15): Single stage attack on stage 1 — T0855 Unauthorized Command Message

- SWAT Attack 2 (Dec 28 10:16-11:00): Multi-stage physical process attack — T0806 Brute Force I/O, T0836 Modify Parameter

- SWAT Attack 3+ — map remaining attacks from the SWAT dataset paper to MITRE ICS techniques

- Save ground truth as evaluation/swat_attack_ground_truth.json: list of {start_timestamp, end_timestamp, technique_id, tactic}

- evaluation/harness.py load_attack_windows() enriches each window with technique_id from this ground truth file

Day 4 Run full evaluation

- Run: python -m evaluation.harness --output evaluation/results.json

- Expected runtime: 30-90 minutes depending on hardware (LLM inference per window is the bottleneck)

- Monitor progress via loguru output: one log line per window processed

- If LLM latency is too high, run in parallel: split windows into 5 batches, run 5 processes concurrently using multiprocessing.Pool

- Inspect results.json after completion:

  - detection_rate: target >= 0.90

  - false_positive_rate: target <= 0.05

  - root_cause_accuracy: target >= 0.80

  - mean_latency: target <= 3.0 seconds

Day 5 Results analysis and gap closing

- If any metric is below target, identify root cause:

  - Low detection_rate: lower anomaly score threshold, check FL global model AUROC

  - High false_positive_rate: raise threshold, check if normal data has noise

  - Low root_cause_accuracy: improve KB chunking strategy, adjust LLM prompt

  - High latency: profile with Phoenix traces, reduce LLM context or hops

- Re-run harness after any fix: python -m evaluation.harness --output evaluation/results_v2.json

- Commit results file: git add evaluation/results.json && git commit -m 'eval: initial harness results'

| Week 14 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Harness runs without error | python -m evaluation.harness --output evaluation/results.json | results.json produced |
| Detection rate target | cat evaluation/results.json ¦ python -c "import sys,json; r=json.load(sys.stdin); print(r['detection_rate'])" | >= 0.90 |
| FPR target | Same pattern | <= 0.05 |
| Mean latency target | Same pattern | <= 3.0 seconds |

Week 15 Chaos testing · RAGAS retrieval evaluation · Grafana dashboards

Objective

By end of week: chaos test confirms zero hung investigations on node failure, RAGAS confirms retrieval quality in agent memory, and Grafana dashboards show all key system metrics in a single view.

Day 1 & 2 Chaos testing (evaluation/chaos_test.py)

- ChaosTest class:

  - kill_node(node_id): sends kubectl delete pod to kill the node's API pod mid-investigation

  - run_concurrent_investigations(n=10): fires 10 parallel graph invocations, each targeting a different node

  - kill_node_mid_investigation(): starts an investigation, waits 0.3 seconds (mid-Investigator hop), kills target node, waits for completion

  - assert_no_hung_investigations(timeout=15): polls PostgreSQL alert_records for all sessions, asserts all reach terminal status (dispatched or failed) within timeout

- Chaos test scenarios:

  - Scenario 1: kill node_01 before any investigation starts — Triage should route to other nodes

  - Scenario 2: kill node_03 during Investigator hop — circuit breaker should activate, investigation continues with available evidence

  - Scenario 3: kill two nodes simultaneously — system must still complete investigation with 3 remaining nodes

  - Scenario 4: restart killed node after 70 seconds — circuit breaker should transition to HALF_OPEN, accept traffic again

- Run: python -m evaluation.chaos_test  — must print 'All chaos scenarios passed'

Day 3 RAGAS retrieval evaluation (evaluation/ragas_eval.py)

RAGAS is used only to evaluate the Qdrant retrieval sub-task — not the overall system. Specifically: given an Insight Embedding query, does Qdrant return the most relevant past anomaly events?

- Create an evaluation dataset of 50 query-context pairs:

  - query: a synthetic Insight Embedding from a known attack window

  - ground_truth_contexts: the 3-5 most similar embeddings by manual inspection

  - retrieved_contexts: what Qdrant actually returns for that query

- Compute RAGAS context recall and context precision (the two metrics applicable to retrieval):

  - context_recall = fraction of ground truth contexts present in retrieved set

  - context_precision = fraction of retrieved contexts that are in ground truth set

- Target: context_recall >= 0.85, context_precision >= 0.80

- Run: python -m evaluation.ragas_eval  — save results to evaluation/ragas_results.json

Day 4 Grafana dashboards

Build four production-quality Grafana dashboards as JSON files in infra/helm/monitoring/:

- Dashboard 1 — Federated Learning Health:

  - Global validation loss per round (line chart)

  - FedProx vs FedAvg AUROC comparison (bar chart from MLflow exported metrics)

  - Epsilon budget consumed per node (gauge)

  - Straggler rate per round (bar chart)

- Dashboard 2 — Edge Node Status:

  - Anomaly score distribution per node (heatmap)

  - Embeddings published per minute per node (time series)

  - Node health status (from /health endpoint scrape via Prometheus blackbox exporter)

- Dashboard 3 — Agent Mesh Performance:

  - Investigation latency p50 / p95 / p99 (time series)

  - Hop count distribution (histogram)

  - Circuit breaker activations (counter with alert)

  - MITRE technique frequency (bar chart from PostgreSQL query via Grafana datasource)

- Dashboard 4 — System Overview (executive):

  - Total alerts processed today (stat panel)

  - Detection rate (stat panel)

  - Mean time to dispatch (stat panel)

  - Current epsilon budget status (progress bar)

- Import all dashboards: grafana-cli dashboards import (or via Grafana API)

Day 5 FL evaluation metrics finalisation

- Run the FedProx vs FedAvg controlled experiment one final time with the tuned hyperparameters from Week 9

- Record final comparison: FedProx AUROC, FedAvg AUROC, delta

- Run privacy accounting summary: for each node, query Opacus for total epsilon consumed over all training rounds

- Verify total epsilon <= 10.0 for all nodes

- Update evaluation/results.json with FL metrics alongside agent metrics

- Commit: git add -A && git commit -m 'eval: chaos test, RAGAS, Grafana dashboards, FL final metrics'

| Week 15 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| Chaos test all scenarios | python -m evaluation.chaos_test | All chaos scenarios passed |
| RAGAS context recall | cat evaluation/ragas_results.json | context_recall >= 0.85 |
| All 4 dashboards loaded | http://localhost:3000 | 4 dashboards visible, all panels rendering |
| Epsilon budget compliant | evaluation/results.json | All nodes epsilon_total <= 10.0 |

Week 16 Final evaluation report · architecture diagrams · cleanup · handoff

Objective

By end of week: every success criterion from the proposal is measured and documented, all code is clean and tested, the repository is in a state that can be handed to any engineer for review or continuation.

Day 1 Final metric consolidation

- Consolidate all results into evaluation/final_report_data.json:

  - FL: global_auroc, global_f1, fedprox_convergence_rounds, non_iid_delta, epsilon_per_node, straggler_recovery_rate

  - Agents: detection_rate, false_positive_rate, root_cause_accuracy, mean_latency_seconds, p95_latency_seconds, hop_compliance_rate, circuit_breaker_zero_hung

  - Privacy: epsilon_total per node, secagg_applied (bool), mtls_active (bool), jwt_auth_active (bool)

  - Retrieval: ragas_context_recall, ragas_context_precision

- Write a Python script evaluation/check_success_criteria.py that reads final_report_data.json and asserts every target from the proposal Section 10. It must print PASS or FAIL per criterion and overall PASSED / FAILED.

- Run: python evaluation/check_success_criteria.py  — must print overall PASSED

Day 2 Architecture diagrams

Create four diagrams in docs/architecture/ using draw.io, Mermaid, or any vector diagramming tool. Export as PNG and SVG.

- Diagram 1 — System layers: five-layer architecture (Edge -> FL -> Agent Mesh -> Shared Services -> Observability) with component labels

- Diagram 2 — Data flow: numbered sequence from raw telemetry to action dispatch following the 11 steps from Section 5.2 of the proposal

- Diagram 3 — LangGraph state machine: boxes for each agent node, arrows with condition labels (hop_count >= 3, sufficient evidence, etc.), START and END nodes

- Diagram 4 — FedProx vs FedAvg convergence: line chart from notebooks/03_fl_convergence_analysis.ipynb, exported as PNG

Day 3 Code cleanup and documentation

- Run full test suite: pytest tests/ -v --tb=short  — all tests must pass

- Run black and isort across entire codebase: black . && isort .

- Run mypy across all packages: mypy edge/ federated/ agents/ api/ evaluation/  — zero errors

- Review every module's docstring: every class and public function must have a one-line docstring

- Update README.md with:

  - Project overview (2 paragraphs)

  - Prerequisites list

  - Quick start: bash scripts/setup_env.sh followed by bash scripts/run_smoke_test.sh

  - Architecture diagram embed (Diagram 1)

  - Evaluation results table (pull from final_report_data.json)

  - Link to proposal_v2.docx and implementation_plan.docx

Day 4 GitHub Actions CI finalisation

- .github/workflows/ci.yml — triggers on every push and pull request:

  - Job 1 lint: black --check, isort --check, mypy

  - Job 2 unit-tests: pytest tests/unit/ -v with coverage report

  - Job 3 build: docker build for all four Dockerfiles

- .github/workflows/deploy.yml — triggers on merge to main:

  - helm upgrade --install for all charts in agmesh namespace

- Add pytest coverage badge to README.md: coverage >= 80% target

- Push to GitHub and verify Actions green on both workflows

Day 5 Final commit, tag, and handoff

- Final DVC repro: dvc repro  — entire pipeline reproducible from scratch

- Final evaluation run: python evaluation/check_success_criteria.py  — overall PASSED

- Git tag: git tag -a v1.0.0 -m 'Week 16: complete implementation, all criteria passed'

- Push: git push origin main --tags

- Write HANDOFF.md:

  - How to run the smoke test

  - How to run a federated training round

  - How to trigger an agent investigation manually

  - How to add a new edge node

  - Known limitations and future work

| Week 16 Validation Checkpoint |  |  |
| --- | --- | --- |
| Check | Command | Expected Result |
| All success criteria | python evaluation/check_success_criteria.py | Overall PASSED |
| All tests pass | pytest tests/ -v | All pass, coverage >= 80% |
| Linting clean | black --check . && isort --check . && mypy edge/ | Zero errors |
| DVC reproducible | dvc repro --force | All stages complete without error |
| GitHub Actions green | github.com/<user>/agentic-mesh/actions | CI and Deploy both green |
| Git tag created | git tag | v1.0.0 visible |

# Appendix A   Full Deliverables Checklist

Use this checklist to track completion at the end of each phase. Every item should be checkable before the next phase begins.

| Deliverable | Phase | Week |
| --- | --- | --- |
| Full directory structure created and committed | 1 | 1 |
| All Docker images build cleanly | 1 | 1 |
| K3s cluster running with NATS and Kafka verified | 1 | 1 |
| SWAT and CICIDS datasets downloaded and checksummed | 1 | 2 |
| Five Non-IID node partitions as Parquet files | 1 | 2 |
| PostgreSQL node_registry populated with 5 nodes | 1 | 2 |
| DVC tracking initialised for data and models | 1 | 2 |
| Prometheus, Grafana, Arize Phoenix, MLflow all running | 1 | 3 |
| Infrastructure integration tests passing (5/5) | 1 | 3 |
| VAE architecture implemented with unit tests | 2 | 4 |
| Opacus DP-SGD integrated, epsilon tracked | 2 | 4 |
| VAE trained on node_01, node_02, node_03 | 2 | 4 |
| Isolation Forest implemented with unit tests | 2 | 5 |
| Model selector routes by node metadata | 2 | 5 |
| Qdrant collections created with correct schemas | 2 | 5 |
| Insight Embedding generator producing 128-dim L2-normalised vectors | 2 | 6 |
| NATS JetStream publisher working with retry logic | 2 | 6 |
| Node FastAPI endpoint live with JWT protection | 2 | 6 |
| Local evaluation harness: AUROC >= 0.75 per node | 2 | 6 |
| Flower FedProx strategy implemented | 3 | 7 |
| Secure Aggregation active and verified in logs | 3 | 7 |
| 5-round simulation completes with MLflow logging | 3 | 7 |
| Convergence checker stopping training correctly | 3 | 8 |
| Straggler timeout with async fallback working | 3 | 8 |
| 50-round simulation: global AUROC >= 0.88 | 3 | 8 |
| DVC pipeline encoding full training workflow | 3 | 9 |
| FedProx outperforms FedAvg in controlled experiment | 3 | 9 |
| Global model AUROC >= 0.92 after tuning | 3 | 9 |
| GlobalAnomalyDetector v1 registered in MLflow | 3 | 9 |
| Phi-4 serving locally via Ollama, responding to prompts | 4 | 10 |
| LangGraph state machine compiled with 4 agent nodes | 4 | 10 |
| JWT session token issuance and validation working | 4 | 10 |
| mTLS certificates issued and services configured | 4 | 10 |
| Triage Agent using Phi-4 with correct JSON output | 4 | 11 |
| Circuit breaker: 3-state machine with correct transitions | 4 | 11 |
| Investigator Agent: 3-hop limit enforced | 4 | 11 |
| MITRE ATT&CK KB indexed in Qdrant (>= 1500 points) | 4 | 12 |
| Security Agent returning technique_id with confidence | 4 | 12 |
| Action Dispatcher publishing to NATS with ack | 4 | 12 |
| Full graph integration test passing | 4 | 12 |
| FL -> NATS -> Agent trigger wired end-to-end | 4 | 13 |
| Agent-mesh deployed to K3s via Helm | 4 | 13 |
| Phoenix 4-span trace per session, no ERRORs | 4 | 13 |
| Smoke test script passes end-to-end | 4 | 13 |
| Evaluation harness: detection_rate >= 0.90 | 5 | 14 |
| Evaluation harness: FPR <= 0.05 | 5 | 14 |
| Evaluation harness: root_cause_accuracy >= 0.80 | 5 | 14 |
| Evaluation harness: mean_latency <= 3.0s | 5 | 14 |
| Chaos test: zero hung investigations across all 4 scenarios | 5 | 15 |
| RAGAS context_recall >= 0.85 | 5 | 15 |
| All 4 Grafana dashboards rendering | 5 | 15 |
| All epsilon_total <= 10.0 per node | 5 | 15 |
| All success criteria: check_success_criteria.py PASSED | 5 | 16 |
| All tests passing, coverage >= 80% | 5 | 16 |
| Linting clean: black, isort, mypy all zero errors | 5 | 16 |
| DVC full pipeline reproducible from scratch | 5 | 16 |
| GitHub Actions CI and Deploy both green | 5 | 16 |
| Git tag v1.0.0 created and pushed | 5 | 16 |
| HANDOFF.md written and committed | 5 | 16 |

# Appendix B   Package Version Reference (requirements.txt)

Paste this directly into requirements.txt. All versions are pinned for reproducibility. Use pip install -r requirements.txt inside the Python 3.12 virtual environment.

# Core ML

torch==2.3.1

torchvision==0.18.1

opacus==1.4.1

scikit-learn==1.5.1

numpy==1.26.4

pandas==2.2.2

pyarrow==16.1.0

joblib==1.4.2

# Federated Learning

flwr==1.9.0

# Agents and LLM

langchain==0.2.11

langchain-core==0.2.24

langgraph==0.1.19

langchain-community==0.2.10

sentence-transformers==3.0.1

# Vector DB

qdrant-client==1.10.1

# API

fastapi==0.111.1

uvicorn==0.30.1

pydantic==2.7.4

httpx==0.27.0

# Auth and Security

python-jose==3.3.0

cryptography==42.0.8

# Messaging

nats-py==2.8.0

kafka-python==2.0.2

# Database

psycopg2-binary==2.9.9

pgvector==0.3.2

# MLOps

mlflow==2.14.1

dvc==3.51.2

# Observability

opentelemetry-api==1.25.0

opentelemetry-sdk==1.25.0

opentelemetry-exporter-otlp-proto-grpc==1.25.0

prometheus-client==0.20.0

# Evaluation

ragas==0.1.14

# Utilities

python-dotenv==1.0.1

loguru==0.7.2

rich==13.7.1

pyyaml==6.0.1

# --- requirements-dev.txt (additional) ---

pytest==8.2.2

pytest-asyncio==0.23.7

pytest-cov==5.0.0

black==24.4.2

isort==5.13.2

mypy==1.10.0

— End of Implementation Plan —

Allaudin Ansari

May 2026